C360 PRODUCTION ROLLOUT

Insights in production

A clean production database, a platform super user who can enter every workspace, a demo workspace with today's demo data, and reports on the customer's own MySQL database without slowing it down.

| At a glance |  |
| --- | --- |
| Production server | 192.168.10.18, with the database on the same server |
| Product | Insights only (the reports engine) |
| Platform super user | platform@aiintelekt.com |
| Customer database | MySQL 5.7, no read replica |
| Plan of | 22 October 2026 (updated with the answers of the same day) |

# 1. Decisions

| Topic | Decision |
| --- | --- |
| Server | A new production server, 192.168.10.18 (reached at port 8811 today). The application and its PostgreSQL database run on the same machine. The dev server (10.0.0.51) and the release-test server (10.0.0.56) stay as they are. |
| Product | Insights only. Production workspaces are on the Insights plan, which includes the reports engine and not Engagement. |
| Platform super user | platform@aiintelekt.com, in its own Platform workspace: the back-office for every workspace, and a Switch Workspace menu in the app. |
| Switching workspace | Every switch is recorded and shown to that workspace's administrators, like Sign In As today. |
| Demo workspace | Today's NWA workspace, with its demo data, copied into production as its own workspace. None of NWA's sign-ins come with it: their accounts arrive disabled and without a password, kept only as the authors of the data. The super user reaches the demo through Switch Workspace. |
| Database scripts | One script builds the empty production database; a separate script loads the reference data and the first platform administrator; another loads the demo data. |
| Customer data | Reports read the customer's MySQL 5.7 database through Report Databases. It has no read replica, so the limits in section 3 apply, and a nightly copy into ClickHouse is recommended. |

# 2. Work before the install

Six changes to the code, each its own pull request, tested before the install.

| # | Change | What it does | Status |
| --- | --- | --- | --- |
| 1 | Production database scripts | build_production_db.sh (the empty database, without sample data), load_reference_data.sh (production settings, the Platform workspace and platform@aiintelekt.com), verify.sql, apply_patch.sh with a record of applied patches. Patch 0072 puts the core permissions into the schema (until now only the demo seed had them) and adds the Insights plan. Rehearsed on a throwaway database; a CI job builds one on every change. | Built, awaiting commit |
| 2 | Insights-only workspaces | The Insights plan exists (patch 0072). Check every screen an Insights-only workspace reaches: the launcher, the first page after sign-in, Settings, the help; no Engagement page or menu item. | Next |
| 3 | Copy a workspace to another database | Export a workspace with every table and a checksum, load it into another installation (load_demo_data.sh). NWA's people arrive disabled, without passwords. Secrets do not travel: keys are entered again on production. | Next |
| 4 | Switch Workspace | A menu for platform administrators with a search over every workspace. You enter as yourself with full rights; each switch is recorded and listed for the workspace's administrators. Plan, mockup with options, your pick, then the build. | Next |
| 5 | Protecting the customer's database | A time limit and a parallel-query cap set per connection, tighter for a production database than a test one; and the nightly copy of the mapped tables into ClickHouse, so working-hours reports never touch the MySQL database. | Next |
| 6 | Deployment guide | The C360 Deployment Guide 2.0: the layout the servers run now (the job scheduler instead of Celery, the separate Insights service), the new scripts, the MySQL reporting account. | Built |

# 3. Reports on the customer's MySQL database

Insights reads the database the customer's business runs on. Without a read replica, the protection comes from the limits below, an account made for C360 alone, and, best, a nightly copy.

| Guard | What it does | Status |
| --- | --- | --- |
| Read-only session | Every query runs in a read-only transaction; Test Connection warns when the account can write. | In place |
| Time limit | A query stops after 15 seconds on MySQL itself (max_execution_time). | In place |
| Row limits | 200 rows in a preview, 5,000 in a run, 100,000 in an export. | In place |
| Parallel queries | At most 4 reports at once per workspace; the rest wait. | In place |
| Result cache | The same report again within a minute is answered from the cache. | In place |
| Per-connection limits | A time limit and a parallel-query cap on each connection. | To build (change 5) |
| Nightly copy | The mapped tables copied into ClickHouse each night; reports read the copy. | To build (change 5) |

## On the customer's side

- A reporting account for C360 alone, with its own connection cap, able to read only the tables reports need:

CREATE USER 'c360_reports'@'192.168.10.18' IDENTIFIED BY '<generated>' WITH MAX_USER_CONNECTIONS 4;

GRANT SELECT ON shopdb.* TO 'c360_reports'@'192.168.10.18';

- Indexes on the columns reports filter and group on, above all dates.

- Heavy reports scheduled outside business hours.

- The MySQL port open to the production server only.

MySQL 5.7.  It has been out of support since October 2023. Plan its upgrade (or a replica on a supported version) with the customer.

# 4. Server

- Tag the release. Tag main once the changes are merged (for example v1.2.0) and deploy the tag, never a branch.

- Prepare the machine. Python 3.12 or later, Node 22 to build the front end, nginx, Redis 7 and PostgreSQL 18, a cep service account, /opt/cep for the code and /var/log/cep for the logs. PostgreSQL and Redis listen on localhost only.

- Install. Clone at the tag, create the Python environment, build the front end.

- Settings. A production .env readable by the service account only, with a new SECRET_KEY and FIELD_ENCRYPTION_KEY, the server's address in the allowed hosts and URLs, and the production mail server.

- Services. System services for the API, the Insights engine and the job scheduler, each restarting on failure.

- Web server. nginx with HTTPS, the React files, and the proxy to the two services.

The commands are in the C360 Deployment Guide 2.0, sections 4 to 8.

# 5. Database

- Build. Create the empty database and run build_production_db.sh. It asks for the passwords of the app's two database logins; the same go into .env.

- Reference data. load_reference_data.sh platform@aiintelekt.com "Platform Admin": staff must use two-step verification, people are told about platform access, the public address; then the Platform workspace and the super user, whose password it asks for twice.

- Check. verify.sql lists what is there and stops with the reason if anything is missing.

- Two-step verification. Sign in to the back-office as platform@aiintelekt.com and set it up at once.

- Backups. A nightly backup copied off the server, and one restore tested before go-live.

# 6. Workspaces

- Platform settings. Mail server, alert recipients, AI provider keys.

- Demo workspace. Export NWA on the dev server, copy the file across, run load_demo_data.sh. Enter its keys again and check its reports and dashboards.

- Production workspace. Onboard it in the back-office on the Insights plan. It starts empty; its first administrator gets an invitation.

- Customer database. In that workspace: Insights → Report Databases → Connect a Database, with the reporting account. Map the tables, build the first reports.

# 7. Go-live checks

| Check | Passes when |
| --- | --- |
| Django production check | check --deploy reports no issues. |
| Database | verify.sql passes. |
| Health | /healthz answers; the three services run with no errors in the logs. |
| Security page | No open findings. |
| Sign-in | The super user signs in with two-step verification, switches to the demo workspace and back. |
| Insights only | The production workspace shows Insights and nothing from Engagement. |
| Reports | A report on the customer's database runs within its limit; the Run Log shows it. |
| Backups | Last night's backup exists and the test restore worked. |
| Monitoring | The uptime check points at production and its alerts reach someone. |

# 8. Later releases

Tag main, pull the tag on the server, apply new database patches with apply_patch.sh before restarting (each is recorded), rebuild the front end and restart the three services. Rolling back is checking out the previous tag: patches only add, so the old code still runs on the newer database.

# 9. Open questions

| Question | Why it matters |
| --- | --- |
| HTTPS for the production address | The address is http://192.168.10.18:8811. Production settings send every request to HTTPS and keep sign-in cookies for HTTPS only, so sign-in does not hold on plain HTTP. It needs a name with a certificate, or a Cloudflare tunnel as the dev server uses. |
| Access to the server | An SSH login (user and key) with sudo, for the install. |
| The nightly copy | Whether to build the copy into ClickHouse now (recommended, since the MySQL database has no replica), and whether ClickHouse may run on the production server. |